## Slide 1: HSPC Roadmap Face-to-Face
June 26-27, 2017
Salt Lake City, UT

## Slide 2: Meeting Objectives – Summary of Progress
Review and validate the underlying framework for the Transition-Map and ultimately the Roadmap – Completed
Review and validate the current-state (“As-Is”) Vision – Discussed but not completed
Review and validate the target-state (“To-Be”) Vision - Completed
Review phasing / timeline - Completed
Define criteria for inclusion/exclusion of milestones on the community roadmap - Completed
Sparsely populate the transition map so as to provide a foundation from which to build - Completed
Identify Swimlane owners for the “uber-swimlanes” – aggregate pairs of swimlanes – 70% Complete
Plan Next Steps – Complete

## Slide 3: Meeting Objectives & Notes (Part 1 of 2)
Review and validate the underlying framework for the Transition-Map and ultimately the Roadmap – Completed
  Spent significant time discussing the swimlanes, their topics and interdependencies, definitions, and scope. Resultant set was a minor adaptation of the original, supported by unanimous consensus of participants.
Review and validate the current-state (“As-Is”) Vision – Discussed but not completed
  “As Is” depiction on the transition map was discussed briefly in review but not considered thoughtfully. This needs a revisit before it is published in an Alpha Version
Review and validate the target-state (“To-Be”) Vision - Completed
  Had time-boxed discussion around the bullets to characterize the future state. Adaptations were made to what was articulated before. Consensus was that the future state was characterizing the future state of the health industry as being affected by the work of HSPC. While there were general goals and vision previously , it was felt that some of the bullets did not represent work that HSPC was directly supporting or enabling.

## Slide 4: Meeting Objectives & Notes (Part 2 of 2)
Review phasing / timeline – Completed
  Had timeboxed discussion around approximate ranges of time for the Roadmap, ranging from Phase 1 (concluding at end of calendar 2018) through phase 4 (Approximately 2024)
Define criteria for inclusion/exclusion of milestones on the community roadmap – Completed
  Established a working set of criteria to validate whether specific items belong on the community roadmap. Working list was then applied in practice for the initial release, validating their efficacy. They are included in a subsequent slide.
Sparsely populate the transition map so as to provide a foundation from which to build – Completed
  As a working example, the room divided into 5 groups, based on existing HSPC projects or initiatives. These groups identified internal project/initiative milestones, elaborating or extrapolating project needs into community needs. Candidate milestones were vetted against inclusion criteria, and then became candidates for the Roadmap. Ultimately, the swimlane owners determined whether candidates were included in the initial version of the roadmap.
Identify Swimlane owners for the “uber-swimlanes” – aggregate pairs of swimlanes – Complete pending validation
  Assignments were: Data/Information – Susan Matney; Knowledge – Peter Haug; Business – Aneel Advani; Security – unassigned; Infrastructure – Preston Lee; Software – Scott Narus

## Slide 5: Inclusion Criteria – What makes it a “community” milestone?
Activities/milestones need to affect the “future state” vision
Achievable/practical
Openness, vendor neutral
Impact more than one effort or stakeholder group
“In our wheelhouse”

## Slide 6
CONTENT
Phase 2 (~2020)
Phase 3 (~2022)
Target State (~2024)
Phase 1
(Thru 2018)
Security
Knowledge
Current Environment
Health(care) is a patchwork of silos of health payment & delivery
Cannot share data or knowledge across sites or institutions
Lacking common data sets
Unsustainable health IT costs
Cannot effectively coordinate care
Long delays to reap benefits from innovation
“Learning health system” is unrealized
Articulation of swimlane goal goes here
Articulation of swimlane goal goes here
Articulation of swimlane goal goes here
Articulation of swimlane goal goes here
Articulation of swimlane goal goes here
Future State
Full system transparency providing information where/when needed
Realization of the “Learning Health System”
Evidence of improved value and outcomes – value-based care
Standardized workflow
Benefits realized from rapid innovation and adoption
Gold-standard interoperability through evidence-based conformance testing
Patient Identity Mgmt
SNOMED Loaded into OntoServer
RxNorm loaded in OntoServer
SNOMED/RxNorm Integration
General data write (FHIR)
FHIR-based pub/sub
LOINC Loaded into OntoServer
Articulation of swimlane goal goes here
Terminology Server Availability
Terminology Authoring – Purchased SW in use
xx
Data Store / Warehouse
Knowledge execution engines / environment
Summation of penultimate objective here
Marketplace API Spec
CDS Hooks Support
KS View, Review, Curation Tools
Pub/Sub/Notify Capability
Artifadt/model transform tools
KR APIs
CIMI Model Patterns Identified
Create HSPC FHIR profile for pregnancy test
Shareable models
CIMI/FHIR Modeling for Data Read
Knowl. Authoring Env. V1
Provider Capabilities ontology
xx
FHIR profiles
xx
Summation of penultimate objective here
Summation of penultimate objective
xx
Distro. Channel w/Revenue Mgmt
xxx
Draft of Interop Maturity Model Published
Modeling author process governance
Policy for lifecycle mgmt. of knowledge artifacts
Detailed interop maturity model
Terminology binding process governance
xx
Strategy for Coord w/ External Stakeholders
Signed/certified artifacts specification
xx
Specification for labelling knowledge artifacts as sensitive
xx
Interop self-assess tool
xx
Software
Data
Infrastructure
Process for surveying term stds/ info models
Knowledge Provider ontology
xx
Software and Content Licensing Policies and Processes
Automated test harness / compliance validation
xx
Business
CONTEXT
PLATFORM
Written Conformance Certification Criteria
Term. Authoring Process Governance
Draft interop self-assessment methodology
xx
SNOMED/LOINC Integration
FHIR Data Read Services
Marketplace General Availability
Model Repository
SMART Sandbox
General Availability of Community Cloud
???? Communication Infras FHIR Service
xx
Spec for Knowl. Repository Pub.
Term Services API
Knowledge Authoring Environment
Model Authoring Environment
Data Analytics Environment
ADL/AML to FHIR
Notes: Having taken a look at the current reality, and the future vision, it makes sense to start assessing the gap between the two, and to what degree EDS is in position to help close it. The 5 focus areas are used again to organise the challenges. The orange wording reflects the plans of Working Age in each area. The blue statements are potential EDS offerings that may help to close the Gap. These offerings have not yet been assessed against funding, competitive position, and other qualifying factors. We’ve left those to the next steps after this workshop.

## Slide 7: Parking Lot
Demonstrate how we can describe the Roadmap to a stakeholder (C-suite, vendor, potential member); align to stakeholder priorities
FHIR Writeback

## Slide 8: Next Steps
Post meeting minutes and outcomes (Ken)
Assemble a skeleton Transition Map and Roadmap Document Shell (Ken)
Populate listserve and distribute communication details (Craig)
Convene weekly calls of uber-swimlanes (swimlane owners)
Reconvene weekly call of overall community (Fridays, 3p EDT, Ken)

## Slide 9: Supplemental Slides

## Slide 10: Future State – Working Document
The future state of healthcare is value-based care and the Learning Health System
HSPC will help foster this by:
  A vibrant open ecosystem of applications, knowledge, content, and services fostering plug and play interoperability
  Broadly adopted and used industry standards that meet business needs
  Benefits realized from rapid innovation and adoption
Full system transparency providing information where/when needed
Standardized workflow
Gold-standard interoperability through evidence-based conformance testing
Leverage existing standards and assets
Support an open culture
Create a healthcare community cloud